## Slide 1: My Virtual Fridge

## Slide 2: Project Statement:
The general Canadian consumers are not at the level of ethical awareness to actively seek out information and eliminate food waste.
My Virtual Fridge focuses first and foremost on connecting with the consumers and providing them awareness during their active mindset.

## Slide 3: Project Goals & Objectives:
The purpose of MVF is to pro-actively manage consumers’ food waste while providing them with information to raise awareness.
By the end of the term, we are looking to produce a functioning product that will allow consumers to search for recipes with specific or left-over ingredients, and have a dashboard consumers can interact to manage their inventory.

## Slide 4: Gather Requirements:
The application should store and track items in the fridge with an easy to use UI
Our database should store consumers content and calculate the expiration
Provide daily notification of expiring ingredients while suggesting recipes for specific or leftover ingredients
Provide additional education such as prolonging ingredients’ life expectancy through tips and tricks as well as showing each user their water footprint

## Slide 5: Deliverables:
Sprint #1: An interactive application with a friendly UI and a functioning dashboard
Sprint #2: A completed responsive database implemented into the application
Sprint #3: Notification and achievement functions with overall cohesiveness check

## Slide 6: Success Criteria:
Easy to navigate and use UI
A robust database of left-over ingredients recipe
Connect with customers in their active mindset
Minimum requirement of effort by the end user
User gain something personal and educational from using this application

## Slide 7: Assumptions:
Consumers won’t use the application unless they gain something from it
Consumers are unlikely to spend a lot of time on this application
Consumers won’t remember the educative information unless catered to them repeatedly and personally

## Slide 8: Risks of this project:
Over complicate the UI / dashboard
Poor productivity and team coordination
Scope too large / complicated for given time
Requirements not fully identified or met
Upload to D2L fails or document contains errors
Group member gets sick or drops out of course

## Slide 9: Stakeholders:
The MVF Group: The creators of this application
Canadian Consumers: The users of this application
Canadians: The group affected by this continuous food waste side effects
Canadian Government: The group that upholds the highest interest in reducing food waste awareness
BCIT: The institution that embodies and sponsors the students involved in this project
MetroVancouver: Initiators and primary informers of the Food Waste Awareness campaign

## Slide 10: In Conclusion:
We aim to seek out consumers during an active mindset to fulfill their wants while directly, and indirectly increasing their level of food waste awareness.
Any questions?

## Slide 11: My Virtual Fridge